BATTLE LEGENDS

Development Phases & Execution Plan

Version 1.0 • September 30, 2026

# 1. Development Strategy

The project shall be developed incrementally. Every phase must leave the project runnable, and a phase is not complete merely because scripts exist; implementation must be tested in the appropriate environment.

# 2. MVP Gate

The MVP gate is the first major release checkpoint: lobby, one arena, two fighters, basic combat, one special per fighter, FFA match loop, HUD/session stats and PC/mobile controls. The exit condition is an end-to-end playable loop without critical errors.

# 3. Phase Plan

| Phase | Scope | Exit evidence | Category |
| --- | --- | --- | --- |
| Phase 1 — Project Foundation | Project structure; Roblox service configuration; shared configuration; initialization; client-server architecture; startup diagnostics. | Project initializes cleanly; dependencies are checked; no critical startup errors. | Foundation |
| Phase 2 — 3D World Generation | Main lobby; Eternal Arena; spawns; towers/platforms/props; lighting/atmosphere; boundaries/collision. | Players can enter, navigate and spawn safely. | World |
| Phase 3 — Player Characters | First two fighters; rigs; selection; character stats; spawning, movement and respawning. | Two fighters can be selected and controlled reliably. | Characters |
| Phase 4 — Core Combat | Basic attacks; hit detection; server damage; cooldowns; hit reactions; block; dodge; multiplayer verification. | Two clients can fight and invalid combat requests are rejected. | Combat |
| Phase 5 — Abilities & Animation | Ability framework; special attacks; ultimates; animation; combat audio; VFX; balancing. | Both fighters have functional abilities with tested feedback and counterplay. | Abilities |
| Phase 6 — User Interface | Main menu; HUD; fighter selection; combat controls; mobile support; settings; notifications; responsive layout. | Core screens and combat controls function on target input types. | UI/UX |
| Phase 7 — Multiplayer Game Modes | FFA; 1v1; 2v2; training; match lifecycle; rewards/results. | MVP FFA is end-to-end; later modes are only marked complete after their own tests. | Modes |
| Phase 8 — Progression & Persistence | Stats; XP/levels; Battle Coins; unlocks; cosmetics/inventory; secure DataStore; reliability tests. | Progress safely saves/loads in configured test environment. | Progression |
| Phase 9 — Additional Content | Eight-fighter roster; remaining arenas; AI; survival; achievements; leaderboards; optional shop/social systems. | Each feature is separately tested and dependencies verified. | Content |
| Phase 10 — Optimization & Testing | Functional, multiplayer, mobile, performance and security testing; bug fixing; optimization; integration testing. | Critical bugs resolved; target-device and multiplayer test evidence recorded. | QA |
| Phase 11 — Final Polish | Environment detail; animation/UI/audio polish; balance; tutorials; promotional assets; documentation. | Release candidate content is coherent, readable and documented. | Polish |
| Phase 12 — Publication Preparation | Roblox configuration; asset ownership/permissions; private release test; game page; release checklist; publishing process. | Private release passes checklist and publication package is ready. | Release |

# 4. Recommended Internal Gates

| Gate | Rule |
| --- | --- |
| Gate A — Foundation | Do not begin content-heavy work until initialization, folders, shared config and diagnostics are stable. |
| Gate B — First Playable | Do not expand roster/maps until two fighters can reliably spawn, move and fight in one arena. |
| Gate C — Combat Lock | Do not build extensive progression around combat that has not passed multi-client validation. |
| Gate D — MVP Lock | Do not treat post-MVP modes as launch blockers if they threaten core-loop stability. |
| Gate E — Release Candidate | Do not publish while critical security, persistence, asset-permission or device issues remain. |

# 5. Phase Testing Standard

Functional test: feature performs its intended action.

Integration test: feature works with dependent systems.

Multiplayer test: server/client behavior remains authoritative and consistent.

Failure test: disconnects, invalid requests and unexpected states are handled safely where relevant.

Device test: PC and touch behavior are checked for MVP.

Performance test: expensive geometry/effects/scripts are profiled before release.

Evidence: record tested version, scenario, result, issue and resolution.

# 6. Feature Status Vocabulary

| Status | Meaning |
| --- | --- |
| Planned | Described in the product plan but not implemented. |
| In development | Implementation work is underway. |
| Implemented | Implementation exists but acceptance testing is not complete. |
| Tested | Implementation passed the relevant documented test. |
| Externally dependent | Requires an asset, Roblox setting, upload, permission or account action. |
| Blocked | Cannot proceed until a dependency or defect is resolved. |
| Released | Passed release acceptance and is included in the authorized build. |

# 7. Handoff Package

Roblox Studio place/project files or documented generation workflow.

All scripts/modules with correct placement and dependencies.

3D model files or procedural generation scripts.

Animation/audio references and upload steps for missing assets.

Configuration for fighters, abilities, maps, rewards and modes.

Setup, testing, troubleshooting and publishing guides.

QA status report separating implemented, tested, externally dependent and planned features.

# 8. Release Sequence

Finish MVP and validate the core loop.

Complete Release 1 progression/content according to capacity.

Run security, persistence, multiplayer and device QA.

Complete final polish and tutorial.

Verify current Roblox platform requirements and asset permissions.

Run private release testing.

Prepare game page and release materials.

Publish only through the authorized Roblox account after release criteria are met.

Source basis: The 12 phases above follow the supplied master plan. The PRD additionally defines M1–M7 milestone evidence; those milestones are mapped into the phase sequence rather than replacing it.